DAILY SCRUM REPORT

Project Title: Global SAP Career & Technical Advisor —

Study Abroad Program (SAP) AI Advisory Chatbot

Team: Lakshan Krithik (RA2311026010763)  ·  Ajendra Charuvila (RA2311026010760)

Institution: SRM University — B.Tech CSE (AIML), Batch 2023–2027

Duration: March 1, 2026 – April 15, 2026

Scrum Entry 1

Date: Mar 1, 2026

Yesterday:

- Completed full anti-hallucination stress test suite (20 adversarial prompts)

- Profiled end-to-end query latency across all routing paths

Today:

- Develop Streamlit / React frontend dashboard

- Integrate RAG pipeline outputs into UI

Blockers:

- None

Scrum Entry 2

Date: Mar 5, 2026

Yesterday:

- Completed frontend dashboard UI shell

- Connected query input to FastAPI backend

Today:

- Implement Grad-CAM-style source highlighting in response cards

- Integrate HTML source citation appending to all verified responses

Blockers:

- Minor UI alignment issues in citation footer cards

Scrum Entry 3

Date: Mar 8, 2026

Yesterday:

- Completed HTML source citation integration

- Resolved UI alignment issues

Today:

- Implement Voice-to-Text using HTML5 Web Speech API

- Build animated CSS audio visualizer for microphone input

Blockers:

- None

Scrum Entry 4

Date: Mar 12, 2026

Yesterday:

- Completed Voice-to-Text integration with animated visualizer

- Tested on Chrome and Edge — fully functional

Today:

- Begin Neo4j Graph Database schema design

- Define Nodes (University, Country, VisaType, SAPModule) and Edges (REQUIRES, LOCATED_IN, GOVERNED_BY)

Blockers:

- None

Scrum Entry 5

Date: Mar 15, 2026

Yesterday:

- Completed Neo4j ontology schema design

- Validated node-edge relationships on paper

Today:

- Populate Neo4j graph with SAP module and university data

- Establish core European corridor relationships (Germany, Netherlands)

Blockers:

- Missing edge mappings for ~18% of European universities — data gap identified

Scrum Entry 6

Date: Mar 18, 2026

Yesterday:

- Completed Neo4j graph population for primary corridors

- Single-hop query accuracy validated at 96%

Today:

- Integrate GraphRAG traversal logic into main FastAPI query pipeline

- Test multi-hop queries (e.g., 'Munich SAP module' → German Schengen Visa)

Blockers:

- Multi-hop accuracy at 74% — below 90% target; root cause: incomplete edge population

Scrum Entry 7

Date: Mar 22, 2026

Yesterday:

- Completed GraphRAG integration into query pipeline

- Documented multi-hop accuracy gap and root cause

Today:

- Write results and conclusion section of research paper

- Compile performance metrics table for all 12 benchmark indicators

Blockers:

- None

Scrum Entry 8

Date: Mar 24, 2026

Yesterday:

- Completed paper results and conclusion sections

- Compiled full quantitative metrics report

Today:

- Prepare final presentation PPT

- Run complete system demo walkthrough and validate all pipeline stages

Blockers:

- None

Scrum Entry 9

Date: Mar 25, 2026

Yesterday:

- Completed presentation deck

- System demo validated end-to-end

Today:

- Final system validation and Review 2 preparation

- Confirm all deliverables are complete and accessible

Blockers:

- None

Scrum Entry 10

Date: Mar 29, 2026

Yesterday:

- Completed Review 2 presentation and system demonstration

- Received reviewer feedback; identified Chrono-Hierarchical RAG as immediate priority

Today:

- Begin implementing Chrono-Hierarchical RAG — The Judge (Task 14)

- Write algorithmic weighting script to evaluate document metadata (date, authority_level)

Blockers:

- None

Scrum Entry 11

Date: Apr 1, 2026

Yesterday:

- Completed metadata comparator logic for The Judge

- Validated conflict resolution: 2025 tuition correctly overrides 2023 handbook data in all test cases

Today:

- Finalise and merge Chrono-Hierarchical RAG into main pipeline (Task 14 — Due Apr 3)

- Begin Cloud Server Deployment preparation — containerise FastAPI backend with Docker (Task 15)

Blockers:

- None

Scrum Entry 12

Date: Apr 3, 2026

Yesterday:

- Completed Task 14: Chrono-Hierarchical RAG (The Judge) — merged and tested

- Docker containerisation of FastAPI backend and HTML frontend in progress

Today:

- Complete cloud server deployment and HTTPS/TLS endpoint configuration (Task 15 — Due Apr 6)

- Begin Pinecone cloud vector infrastructure migration from local FAISS/Qdrant (Task 16)

Blockers:

- None

Scrum Entry 13

Date: Apr 6, 2026

Yesterday:

- Completed Task 15: Cloud Server Deployment — endpoints live and HTTPS secured

- Pinecone serverless index initialised; re-indexing vectors in progress

Today:

- Complete Pinecone migration and validate metadata filtering compatibility with The Judge (Task 16 — Due Apr 8)

- Initialize Neo4j graph architecture on cloud — define Nodes and Edges for GraphRAG (Task 17)

Blockers:

- None

Scrum Entry 14

Date: Apr 9, 2026

Yesterday:

- Completed Task 16: Pinecone migration — all vectors re-indexed, metadata filtering verified

- Neo4j cloud graph architecture initialised with University, Visa, and Country nodes (Task 17 — Due Apr 10)

Today:

- Finalise Neo4j node and edge population (Task 17)

- Begin GraphRAG Cypher traversal algorithm programming — The Connector (Task 18)

Blockers:

- None

Scrum Entry 15

Date: Apr 11, 2026

Yesterday:

- Completed Task 17: Neo4j Relational Graph Database deployed on cloud

- Multi-hop Cypher traversal queries drafted and unit-tested

Today:

- Complete GraphRAG integration — validate 'Munich' → Germany → Schengen Visa multi-hop retrieval (Task 18 — Due Apr 12)

- Implement exponential backoff for Gemini 429 quota errors and async request batching (Task 19)

Blockers:

- None

Scrum Entry 16

Date: Apr 13, 2026

Yesterday:

- Completed Task 18: GraphRAG (The Connector) — multi-hop accuracy improved to 91%

- Completed Task 19: API token rate-limit handling and exponential backoff implemented

Today:

- Implement JWT Role-Based Access Control for Admin Dashboard (Task 20 — Due Apr 15)

- Encrypt payload validation and support multi-account admin permission levels

Blockers:

- None

Scrum Entry 17

Date: Apr 15, 2026

Yesterday:

- Completed Task 20: JWT RBAC fully implemented and tested across all admin permission levels

- All 20 sprint tasks completed ahead of the April 15 deadline

Today:

- Final full-system regression test across all three user roles (Student, Educator, Admin)

- Prepare final project submission — code repository, report, and demo video

Blockers:

- None