GLOBAL SAP CAREER & TECHNICAL ADVISOR

Study Abroad Program (SAP) AI Advisory Chatbot

Outcome of Objectives — Result Analysis Document

| Team Members | Lakshan Krithik (RA2311026010763) · Ajendra Charuvila (RA2311026010760) | Report Date | 27 Mar 2026 |
| --- | --- | --- | --- |
| Institution | SRM University — B.Tech CSE (AIML), Batch 2023–2027 | Overall Status | Most Objectives Met |

# 1.  Executive Summary

The Global SAP Career & Technical Advisor project set out to build a deterministic, zero-hallucination RAG-based AI chatbot to guide students through Study Abroad Program (SAP) pathways — covering credit transfer rules, semester structures, university fee schedules, and visa compliance. The system was developed across three milestones over twelve weeks by Lakshan Krithik and Ajendra Charuvila.

Upon completion of development and internal testing, the majority of the defined objectives have been successfully met. The core RAG pipeline, multilingual embedding, admin ingestion infrastructure, and anti-hallucination validation loop all perform at or above target benchmarks. Two objectives — the Neo4j GraphRAG multi-hop reasoning engine and full cloud production deployment — were partially completed due to infrastructure complexity and are carried forward as near-term priorities.

# 2.  Objective vs. Actual Outcome Summary

| Defined Objective | Milestone | Actual Outcome | Status |
| --- | --- | --- | --- |
| Define system architecture & finalize tech stack | M1 | Architecture fully designed; FastAPI + FAISS + Gemini + HuggingFace stack confirmed and documented | Met |
| Ingest complex multi-column PDFs without data corruption (LlamaParse) | M2 | LlamaParse Vision AI pipeline successfully parsed all test PDFs including multi-column fee tables into clean Markdown | Met |
| Implement Semantic Router to classify user intent in milliseconds | M2 | Router classifies GREETING vs DATABASE_QUERY with ~97% accuracy; avg classification time < 40ms | Met |
| Activate Self-RAG Critic anti-hallucination loop | M2 | Critic correctly blocked fabricated responses in 19/20 adversarial test cases; 1 edge case identified | Met |
| Enable real-time Google Sheets live-sync for admin data updates | M2 | CSV sync endpoint functional; re-vectorization completes in < 3s with zero downtime | Met |
| Deploy Chrono-Hierarchical RAG to resolve conflicting document data | M3 | The Judge correctly prioritised 2025 data over 2023 data in all 15 conflict-resolution test scenarios | Met |
| Integrate Neo4j GraphRAG for multi-hop relational reasoning | M3 | Graph schema and population complete; traversal integrated but multi-hop accuracy at ~74% — target was 90%+ | Partially Met |
| Native multilingual semantic querying (50+ languages) | M2 | Spanish, Hindi, Tamil, French queries tested; all retrieved correct English-source documents with high similarity scores | Met |
| Voice-to-Text UI with animated audio visualizer | M3 | Web Speech API integrated; animated visualizer fully functional on Chrome and Edge; Safari partial support | Met |
| Migrate vector infrastructure to Pinecone cloud | M3 | Pinecone index live; global latency reduced. Docker containerisation done; cloud hosting deployment in final stage | Partially Met |

# 3.  Feature-wise Outcome Analysis

## Feature 1 — LlamaParse Vision AI PDF Ingestion (The Table Reader)

| Status | Met |
| --- | --- |
| Outcome | The LlamaParse pipeline was integrated and validated against a diverse set of academic documents including multi-column visa quota tables, SAP module handbooks, and university fee brochures. The system successfully preserved row-column relationships that standard text-extraction tools corrupted. |

Key Findings:

- 100% structural fidelity on single-table PDFs; 94% on complex multi-table layouts

- Markdown output quality rated 'Acceptable for vectorisation' by both team members during quarantine review

- Admin Quarantine Buffer editor allowed manual correction of 3 OCR edge cases identified in testing

- Average PDF parse time: 4.2 seconds per document (within acceptable range)

Gap / Limitation: None. Feature exceeded expectations for standard academic document formats.

## Feature 2 — Latency-Optimised Semantic Router (The Traffic Cop)

| Status | Met |
| --- | --- |
| Outcome | The intent classification layer was implemented using a lightweight zero-shot classifier trained to distinguish GREETING, DATABASE_QUERY, and OUT_OF_SCOPE categories. It significantly reduced unnecessary vector search calls for simple conversational inputs. |

Key Findings:

- Intent classification accuracy: 97.3% across 150 test prompts

- Average classification latency: 38ms (target: < 50ms) ✓

- Conversational bypass reduced Gemini API calls by ~41% during simulated load tests

- Edge case: Ambiguous mixed queries (e.g., 'Hi, what are the SAP fees?') occasionally misrouted as GREETING — patched with fallback heuristic

Gap / Limitation: Minor: Ambiguous compound queries need a hybrid routing handler in the next iteration.

## Feature 3 — Self-RAG Critic Anti-Hallucination Validator (The Critic)

| Status | Met |
| --- | --- |
| Outcome | The Self-RAG validation loop operates as a secondary prompt layer that evaluates Gemini's drafted response against the retrieved FAISS nodes before transmission. It enforces a hard-coded safety refusal when no verifiable grounding exists. |

Key Findings:

- Correctly blocked fabricated responses in 19 out of 20 adversarial test prompts (95% accuracy)

- Safety refusal responses returned in avg 280ms — no perceptible UX delay

- 1 edge case failure: a plausible-sounding hallucination passed the critic due to superficial keyword overlap with a retrieved node

- All successful responses were appended with verifiable HTML source citations pointing to the origin document

Gap / Limitation: Partial: The 1 identified failure pattern (keyword-overlap false-pass) requires a stricter semantic similarity threshold in the critic prompt.

## Feature 4 — Chrono-Hierarchical RAG — Conflicting Data Arbitration (The Judge)

| Status | Met |
| --- | --- |
| Outcome | The Judge algorithm compares document metadata (date_created, authority_level) when multiple retrieved nodes contain contradictory facts. It explicitly instructs the LLM to cite only the highest-ranking node. |

Key Findings:

- Tested across 15 conflict scenarios (e.g., 2023 vs 2025 tuition fees for the same university)

- Correctly resolved all 15 scenarios — 100% conflict arbitration accuracy

- Authority Level 0 (Google Sheets data) consistently overrode Authority Level 1 (PDF handbook) as designed

- Metadata schema (date, authority_level, source_url) fully indexed across all FAISS nodes

Gap / Limitation: None identified. Feature performed at 100% on defined test cases.

## Feature 5 — Neo4j GraphRAG Multi-Hop Reasoning (The Connector)

| Status | Partially Met |
| --- | --- |
| Outcome | The Neo4j graph schema was designed and populated with SAP module, university, country, and visa-type relationships. The traversal query was integrated into the main pipeline but multi-hop inference accuracy fell short of the 90% target. |

Key Findings:

- Graph ontology: 4 node types (SAPModule, University, Country, VisaType), 3 edge types (REQUIRES, LOCATED_IN, GOVERNED_BY)

- Single-hop queries (direct university → country lookups) achieved 96% accuracy

- Multi-hop queries (SAP module → university → country → visa) achieved 74% accuracy — target was 90%+

- Root cause: Incomplete edge population for some European universities; ~18% of expected edges missing

- Graph population for core corridors (Germany, Netherlands, USA) is complete

Gap / Limitation: Graph edge coverage needs to be expanded to achieve target multi-hop accuracy. Estimated 2–3 additional days of data population work.

## Feature 6 — Native Multilingual Semantic Embedding

| Status | Met |
| --- | --- |
| Outcome | The local HuggingFace paraphrase-multilingual-mpnet-base-v2 model projects queries from 50+ languages directly into a shared semantic latent space, enabling cross-lingual retrieval without third-party translation APIs. |

Key Findings:

- Languages tested: Spanish, Hindi, Tamil, French, German, Mandarin (simplified)

- Cross-lingual retrieval hit rate: 91.4% (correct document retrieved in top-3 results)

- Avg embedding inference time: 62ms on local CPU (acceptable for development; will improve on cloud GPU)

- Zero dependency on external translation APIs — all inference runs locally offline

- Tamil and Mandarin queries showed slightly lower hit rates (~86%) — likely due to fewer training samples for those language pairs in the base model

Gap / Limitation: Minor: Tamil and Mandarin retrieval accuracy marginally lower. Consider fine-tuning embeddings on domain-specific multilingual SAP data.

## Feature 7 — Voice-to-Text UI with Animated Visualizer

| Status | Met |
| --- | --- |
| Outcome | The HTML5 Web Speech API was integrated into the React frontend with a CSS keyframe-animated audio visualizer that provides real-time visual feedback during voice capture. Transcribed text is auto-populated into the query input and submitted to the backend. |

Key Findings:

- Fully functional on Google Chrome and Microsoft Edge (both desktop and Android mobile)

- Safari: Partial support — voice capture works but animated visualizer has rendering inconsistencies

- Avg transcription accuracy (English): ~96% for clear speech

- Mobile responsive layout confirmed on Android Chrome; iOS Safari has minor layout shift

- Voice queries successfully processed through the full RAG pipeline end-to-end

Gap / Limitation: Minor: Safari and iOS support needs browser-specific CSS fallbacks for the visualizer animation.

# 4.  Quantitative Performance Metrics

| Metric | Target | Actual Result | Status |
| --- | --- | --- | --- |
| Semantic Router accuracy | ≥ 95% | 97.3% | Met |
| Semantic Router latency | < 50ms | 38ms avg | Met |
| Self-RAG hallucination block rate | ≥ 95% | 95% (19/20) | Met |
| LlamaParse multi-column fidelity | ≥ 90% | 94% | Met |
| Chrono-Hierarchical conflict resolution | 100% | 100% (15/15) | Met |
| Neo4j multi-hop reasoning accuracy | ≥ 90% | 74% | Partially Met |
| Cross-lingual retrieval hit rate (top-3) | ≥ 90% | 91.4% avg | Met |
| Google Sheets re-vectorization time | < 5s | < 3s | Met |
| Voice-to-text transcription accuracy (EN) | ≥ 90% | ~96% | Met |
| End-to-end query response time (P95) | < 3s | 2.1s avg | Met |
| PDF parse time per document | < 10s | 4.2s avg | Met |
| Pinecone cloud deployment | Production live | In final stage | Partially Met |

# 5.  Future Recommendations

## R1 — Complete Neo4j Graph Edge Population

- Expand missing edges for European universities (estimated ~18% gap in coverage)

- Automate edge generation from ingested PDF content using NER (Named Entity Recognition) pipelines

- Re-run multi-hop accuracy benchmarks after population — target 90%+ is achievable within 2–3 days of focused work

## R2 — Finalise Pinecone Cloud Deployment & Docker CI/CD

- Complete cloud hosting deployment on Render.com or AWS EC2 for global accessibility

- Implement a GitHub Actions CI/CD pipeline for automated Docker builds on main branch merges

- Set up Pinecone index monitoring dashboards to track query volume and latency in production

## R3 — Strengthen Self-RAG Critic Against Keyword-Overlap False Passes

- Introduce a cosine similarity threshold (e.g., ≥ 0.78) between response text and retrieved node embeddings

- Add a 'citation completeness' check ensuring every factual claim maps to a retrieved source node

- Consider a two-stage critic: a fast keyword check followed by a deeper semantic entailment check

## R4 — Expand Multilingual Coverage for Tamil and Mandarin

- Fine-tune the multilingual embedding model on a domain-specific SAP/education corpus in Tamil and Mandarin

- Alternatively, explore LaBSE (Language-Agnostic BERT Sentence Embeddings) as a higher-coverage replacement model

- Build a dedicated multilingual test harness with 50+ test queries per language for regression testing

## R5 — Safari / iOS Cross-Browser Compatibility

- Implement CSS @supports fallbacks for the audio visualizer keyframe animations on WebKit

- Test and fix iOS Safari voice capture using MediaRecorder API as a fallback to Web Speech API

- Conduct mobile UAT on both Android Chrome and iOS Safari before final public release

## R6 — User Acceptance Testing (UAT) with Real Students

- Recruit 5–8 international students from SRM to conduct structured UAT sessions

- Gather qualitative feedback on query accuracy, response clarity, and UI usability

- Use UAT findings to calibrate the Semantic Router's edge-case handling and refine response formatting

# 6.  Conclusion

The Global SAP Career & Technical Advisor project has successfully demonstrated that a RAG-based AI advisory system can reliably replace the traditional email and in-person IR office communication model for Study Abroad Program guidance. Eight out of ten defined objectives were fully met, with two partially completed objectives requiring focused near-term effort on graph edge coverage and cloud deployment.

The foundational pillars of the system — the anti-hallucination validation loop, the PDF ingestion pipeline, the multilingual semantic embedding, and the real-time admin data synchronization — all perform at or above their defined benchmarks. The project is on track for a successful final production release following completion of the Pinecone deployment and GraphRAG accuracy improvements.

Prepared by: Lakshan Krithik (RA2311026010763)  ·  Ajendra Charuvila (RA2311026010760)

Institution: SRM University — B.Tech CSE (AIML Specialisation), Batch 2023–2027

Date: 27 March 2026